## Slide 1: Final Exam
Jamal Madni
CECS 445
Due: May 14th, 2021

## Slide 2: Prompt
Now that we’re contemplating a return normalcy, CSULB wants to create a universal database for all its students that shows which students are vaccinated. This database should have the following characteristics:
  Name, Student ID, Year (i.e., Freshman/Sophomore/Junior/Senior/Grad Student), Degree (i.e., BS, BA, MS), Major, Gender, Ethnicity, Age
  An additional three fields should be:
    vaccine level (none, first dose of two, complete)
    vaccine type (i.e., Pfizer, Moderna, J&J)
    date since completed vaccination (# of days since completed vaccination, N/A if not had or completed vaccination)

## Slide 3: Additional Specifications
  The vaccine level should be determined by a student uploading a picture of his/her vaccine card and a function reading whether the first or second dose was administered, if no picture was uploaded by a specified date, the database will assume the student is not vaccinated at all
  The database is meant to be used by CSULB administration to analyze the level of student body safety to determine whether to re-open campus for Fall 2021 semester
  The system must also have visualization and analytics capability to plot, have bar graphs and pie charts of all database combinations of characteristics
  The system must have a front-end website that is accessible by all members of the CSULB community ONLY (i.e., think password, single sign-on, etc.)

## Slide 4: Your Role
You have been hired by the CSULB Office of the President to serve as Software Project Manager for this effort
You have the following resources and constraints:
  The work is assumed to begin Monday May 16th, 2021, and complete by Friday August 27th, 2021, giving you exactly 15 full weeks of development
  You are responsible for delivering a turn-key solution ready to publish live on Monday August 30th, 2021, thus you need to factor-in data collection and V&V within your schedule
  You have four developers allocated to you: two are full-time (i.e., 40 hours per week) and two are part-time (i.e., 20 hours per week):
    one full-time and one part-time developer are front-end specialists
    one full-time and one part-time developer are back-end specialists
    all four are well-versed in data analytics, open-source APIs, middle-ware and software testing

## Slide 5: Your Deliverables
You need to provide the CSULB Office of the President with your software project management plan which consists of 5 slides:
  One slide with your requirements table – for the purposes of simplicity you don’t need to have more than 10 software requirements
    Table should have five columns = Requirement, Acceptance Criteria, Module, Effort Equation, Priority
  One slide with your architecture diagram
  One slide with your Gantt Chart schedule (include who’s doing what & customer meetings)
  One slide with your initial sets of risks (i.e., day 1 development risks) in a risk matrix format
  One slide highlighting your software management & testing strategy:
    What will your top 3 software progress metrics be and why?
    How will you approach testing (i.e., what requires Graph Flow notation & cyclomatic complexity? Why?)
This is to be delivered on Beachboard by 11:59pm PST Friday, May 14th

## Slide 6: Expectations
Please use any/all class resources (i.e., lectures, videos, emails to me)
This is an INDIVIDUAL assessment; you are not allowed to collaborate with your classmates in any way
There is so much variation in this assignment that there’s no way I should see much overlap in language and thought
If I find cheating of any kind to occur, automatic course grade of F; (no exceptions, no questions asked)
I will be grading on quality and detail of analysis NOT quantity (no more than five slides)